Rally

Implementation Roadmap

v2 — Post-Audit Edition

28 implementation items across 5 phases

Derived from: Post-Implementation Verification & Design Audit Report

March 2026  •  play-rally.com

# Executive Summary

This roadmap converts every finding from the Rally Post-Implementation Verification and Design Audit into actionable implementation items. It covers 28 items organized into 5 sequential phases, spanning approximately 8 sprints (8 weeks). Every recommendation is included — nothing is deferred or deprioritized out of scope.

The roadmap is structured for completeness: Phase 1 fixes the regression bug and completes partial items. Phase 2 establishes the design system foundation (typography, colors, cards, buttons, spacing). Phase 3 builds remaining UI components (navigation, badges, empty states, data viz, animations). Phase 4 tests and completes all 11 previously untested roadmap items. Phase 5 runs cross-screen consistency audits, multi-user end-to-end testing, and performance/accessibility checks.

Design system components (Phases 2-3) are specified with explicit application points across every screen to ensure nothing is missed. Each item includes full scope, acceptance criteria, and implementation guidance.

## Phase Overview

| Phase | Focus | Items | Duration | Key Deliverables |
| --- | --- | --- | --- | --- |
| Phase 1 | Critical Fixes & Bug Resolution | 4 | 1 week | RM-01, RM-02, RM-03, RM-04 |
| Phase 2 | Design System Foundation | 5 | 2 weeks | RM-05, RM-06, RM-07, RM-08, RM-09 |
| Phase 3 | Component Library & UI Polish | 5 | 2 weeks | RM-10, RM-11, RM-12, RM-13, RM-14 |
| Phase 4 | Untested Roadmap Items — Verification & Completion | 11 | 2 weeks | RM-15, RM-16, RM-17, RM-18, RM-19, RM-20, RM-21, RM-22, RM-23, RM-24, RM-25 |
| Phase 5 | Full Integration Testing & QA | 3 | 1 week | RM-26, RM-27, RM-28 |

# Master Item Reference

All 28 items with their source, priority, and effort at a glance.

| ID | Title | Source | Priority | Effort | Phase |
| --- | --- | --- | --- | --- | --- |
| RM-01 | Fix concatenated text on Find Match page | B-NEW-01 | P0 | Small | Phase 1: Critical Fixes & Bug Resolution |
| RM-02 | Promote granular availability picker | R-09 | P0 | Medium | Phase 1: Critical Fixes & Bug Resolution |
| RM-03 | Implement global toast/snackbar system | R-16 | P0 | Medium | Phase 1: Critical Fixes & Bug Resolution |
| RM-04 | Simplify default standings view | R-27 | P0 | Small | Phase 1: Critical Fixes & Bug Resolution |
| RM-05 | Implement typography scale and font system | Audit: Typography | P1 | Medium | Phase 2: Design System Foundation |
| RM-06 | Adopt layered color palette with semantic tokens | Audit: Color Palette | P1 | Medium | Phase 2: Design System Foundation |
| RM-07 | Standardize card component with shadows and radius | Audit: Card Styling | P1 | Medium | Phase 2: Design System Foundation |
| RM-08 | Standardize button tiers and interaction states | Audit: Buttons | P1 | Medium | Phase 2: Design System Foundation |
| RM-09 | Implement 8px spacing grid system | Audit: Whitespace | P1 | Medium | Phase 2: Design System Foundation |
| RM-10 | Redesign bottom tab bar navigation | Audit: Navigation | P1 | Medium | Phase 3: Component Library & UI Polish |
| RM-11 | Create StatusBadge pill component | Audit: Status Badges | P1 | Small | Phase 3: Component Library & UI Polish |
| RM-12 | Design empty states and skeleton loading | Audit: Empty States | P2 | Medium | Phase 3: Component Library & UI Polish |
| RM-13 | Redesign standings data visualization | Audit: Data Viz | P2 | Medium | Phase 3: Component Library & UI Polish |
| RM-14 | Add micro-interactions and transitions | Audit: Animations | P2 | Small | Phase 3: Component Library & UI Polish |
| RM-15 | Verify and enforce HTTPS redirect | R-02 | P1 | Small | Phase 4: Untested Roadmap Items — Verification & Completion |
| RM-16 | Verify logout redirect behavior | R-03 | P1 | Small | Phase 4: Untested Roadmap Items — Verification & Completion |
| RM-17 | Verify bracket deduplication | R-05 | P1 | Small | Phase 4: Untested Roadmap Items — Verification & Completion |
| RM-18 | Verify and complete match rescheduling | R-08 | P1 | Medium | Phase 4: Untested Roadmap Items — Verification & Completion |
| RM-19 | Verify availability enforcement in scheduling | R-11 | P2 | Medium | Phase 4: Untested Roadmap Items — Verification & Completion |
| RM-20 | Verify skip-onboarding for returning users | R-12 | P2 | Small | Phase 4: Untested Roadmap Items — Verification & Completion |
| RM-21 | Verify skill-level calibration quiz | R-13 | P2 | Medium | Phase 4: Untested Roadmap Items — Verification & Completion |
| RM-22 | Verify deep-link notifications | R-15 | P2 | Medium | Phase 4: Untested Roadmap Items — Verification & Completion |
| RM-23 | Verify or build in-app messaging | R-22 | P2 | Large | Phase 4: Untested Roadmap Items — Verification & Completion |
| RM-24 | Verify or build doubles match support | R-24 | P2 | Large | Phase 4: Untested Roadmap Items — Verification & Completion |
| RM-25 | Audit and fix touch target sizes | R-25 | P1 | Medium | Phase 4: Untested Roadmap Items — Verification & Completion |
| RM-26 | Cross-screen design consistency audit | All | P0 | Medium | Phase 5: Full Integration Testing & QA |
| RM-27 | Multi-user end-to-end test suite | All | P0 | Large | Phase 5: Full Integration Testing & QA |
| RM-28 | Performance and accessibility final check | All | P1 | Medium | Phase 5: Full Integration Testing & QA |

# Phase 1: Critical Fixes & Bug Resolution

Sprint 1  —  1 week  —  Priority P0

Fix the new regression bug and complete the three partially-resolved roadmap items. These are user-facing issues affecting core usability.

## RM-01: Fix concatenated text on Find Match page

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| B-NEW-01 | P0 | Small | High |

### Description

Player name and match status are concatenated without spacing ('vs Taylor KimConfirmed'). This affects every tournament match entry on the Find Match page.

### Scope — Where to Apply

- Find Match page: tournament match entries list

### Acceptance Criteria

- Player name and status display on separate lines or with a clear separator (e.g., em-dash or line break)

- Status text renders as a styled pill badge (see RM-18 for badge spec)

- Verified on both mobile viewport and desktop

### Implementation Guidance

Locate the match-entry component rendering the opponent name + status. Add a line break or separate <span> between the name text node and the status text node. Ensure the status is wrapped in the StatusBadge component (RM-18).

## RM-02: Promote granular availability picker

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| R-09 | P0 | Medium | High |

### Description

Time-of-day presets (Morning, Afternoon, Evening) are currently the primary input. Specific time slots exist but are buried. Users need co-equal access to both modes.

### Scope — Where to Apply

- Profile > Availability settings

- Find Match > scheduling flow

- Tournament match scheduling

### Acceptance Criteria

- A visual weekly grid (Mon-Sun x Morning/Afternoon/Evening) is the default availability view

- A 'Custom Times' toggle reveals 30-minute interval selection for each day

- Both preset and custom modes are visually co-equal (neither is hidden behind a secondary action)

- Saved availability is reflected in all scheduling surfaces

### Implementation Guidance

Refactor the AvailabilityPicker component to show a 7x3 tappable grid as the primary view. Add a segmented control at the top: 'Quick Presets | Custom Times'. Custom Times view shows a time-range selector per day with 30-minute increments. Store granular availability in the same data model used by the scheduling engine.

## RM-03: Implement global toast/snackbar system

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| R-16 | P0 | Medium | High |

### Description

Error validation exists, but no success feedback is shown after score saves, match confirmations, or profile updates. Users have no confirmation that their actions succeeded.

### Scope — Where to Apply

- Score submission (Tournament > Enter Score)

- Match confirmation (Find Match > Confirm)

- Profile updates (Profile > Save)

- Availability changes (Profile > Availability > Save)

- Tournament join/leave

- Any destructive action confirmation

### Acceptance Criteria

- A toast appears at bottom of viewport for 3 seconds after every successful mutation

- Toast uses semantic colors: green for success, blue for info, red for errors, amber for warnings

- Toast includes a dismiss (X) button

- Toast fades out with 300ms ease-out animation

- Only one toast visible at a time; new toasts replace existing ones

- Error toasts persist until dismissed (no auto-fade)

### Implementation Guidance

Create a global ToastProvider context at the app root. Expose a useToast() hook returning { showSuccess, showError, showInfo, showWarning }. Component renders a fixed-position container at bottom-center with z-index above all content. Integrate into every form submission handler and async action callback across the app.

## RM-04: Simplify default standings view

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| R-27 | P0 | Small | Medium |

### Description

Win probability bars display by default without labels. The initial standings view is too data-dense for casual players, even though a 'Hide Details' toggle exists.

### Scope — Where to Apply

- Tournament > Standings tab

### Acceptance Criteria

- Default view shows only: Rank, Player Name, W-L record

- A 'Show Details' toggle expands to reveal probability bars, set differentials, and advanced stats

- User preference (simple vs detailed) is persisted in localStorage

- Detailed view labels all data (e.g., 'Win %: 67.3%', 'Set Diff: +5')

### Implementation Guidance

Add a state toggle to the Standings component defaulting to 'simple'. Simple mode renders a clean 3-column table. Detailed mode adds the existing probability bars and stats columns. Persist the toggle state in localStorage under 'rally_standings_view'.

# Phase 2: Design System Foundation

Sprint 2-3  —  2 weeks  —  Priority P1

Establish the core design system tokens and components that every screen will inherit. These changes propagate app-wide and form the foundation for all subsequent visual work.

## RM-05: Implement typography scale and font system

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| Audit: Typography | P1 | Medium | High |

### Description

Font sizes are uniform throughout the app. Headings, subheadings, body, and captions all compete for attention with no clear visual hierarchy.

### Scope — Where to Apply

- Global CSS / design tokens

- Every page title (Home, Tournament, Find Match, Profile)

- Every section header within pages

- Every body text block

- Every caption, label, and helper text

- Navigation tab labels

### Acceptance Criteria

- Type scale implemented: Page titles 24px/700, section headers 18px/600, body 15px/400, captions 13px/400

- Font stack set to Inter (with system-ui fallback) loaded via Google Fonts or self-hosted

- Weight variation (400/500/600/700) used consistently across all text elements

- No two adjacent text elements share the same size+weight combination unless they are the same semantic level

- Line-height set: titles 1.2, body 1.5, captions 1.4

### Implementation Guidance

Define CSS custom properties: --font-title, --font-heading, --font-body, --font-caption with size/weight/line-height. Import Inter from Google Fonts. Create a Typography component or utility classes (text-title, text-heading, text-body, text-caption). Audit every component and replace hardcoded font sizes with the token references. Affected components include: PageHeader, SectionTitle, MatchCard, StandingsRow, ProfileField, NavTab, FormLabel, FormHelper, EmptyState.

## RM-06: Adopt layered color palette with semantic tokens

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| Audit: Color Palette | P1 | Medium | High |

### Description

Green (#2D8B4E) is used indiscriminately for backgrounds, buttons, and status indicators. No layered depth system exists. Status colors lack consistent semantics.

### Scope — Where to Apply

- Global CSS / design tokens

- Page backgrounds (all screens)

- Card backgrounds (match cards, tournament cards, profile cards)

- Primary CTA buttons (all screens)

- Secondary/ghost buttons

- Status indicators (Confirmed, Proposed, Completed, Error)

- Links and interactive text

- Dividers and borders

### Acceptance Criteria

- Page background: #F7F8FA (light warm gray)

- Card background: #FFFFFF (pure white, elevated by shadow)

- Primary CTA: #2D8B4E (green) reserved ONLY for primary action buttons

- Secondary actions: outlined style with #D1D5DB border

- Text colors: primary #1A1A2E, secondary #6B7280, disabled #9CA3AF

- Semantic status: blue #4361EE for info/links, green #2D8B4E for success/confirmed, amber #D4860B for pending/proposed, red #C0392B for errors/destructive

- No green used outside of primary CTAs and 'confirmed/success' status contexts

### Implementation Guidance

Define CSS custom properties for every color role: --color-bg-page, --color-bg-card, --color-bg-elevated, --color-text-primary, --color-text-secondary, --color-accent-primary, --color-status-success, --color-status-warning, --color-status-error, --color-status-info, --color-border-default, --color-border-subtle. Apply --color-bg-page to <body> or app wrapper. Apply --color-bg-card to every Card component. Audit every use of #2D8B4E and restrict to CTAs and success states. Replace all other green usage with the appropriate semantic token.

## RM-07: Standardize card component with shadows and radius

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| Audit: Card Styling | P1 | Medium | High |

### Description

Cards use flat design with thin hard borders. They feel utilitarian. Polymarket-style cards use shadows for elevation, rounded corners, and generous padding.

### Scope — Where to Apply

- Match cards (Tournament > Matches tab, Find Match page)

- Tournament cards (Home page)

- Player profile card (Profile page)

- Stats cards (Profile page)

- Score entry card/modal

- Notification cards

- Availability selection cards

- Any other container with distinct content boundaries

### Acceptance Criteria

- All cards use border-radius: 12px

- All cards use box-shadow: 0 2px 8px rgba(0,0,0,0.08)

- All cards use 16px internal padding on all sides

- Hard borders removed — separation achieved via shadow only

- Cards use background: var(--color-bg-card) (#FFFFFF)

- Hover state (desktop): box-shadow intensifies to 0 4px 16px rgba(0,0,0,0.12)

- Active/pressed state: subtle scale(0.99) transform

- Consistent card width within each page context

### Implementation Guidance

Create a Card base component (or CSS class .rally-card) with the above properties. Replace every existing card/container pattern in the codebase with this component. Add CSS transitions for hover and active states. Ensure the card component accepts optional 'clickable' prop that adds cursor:pointer and hover shadow.

## RM-08: Standardize button tiers and interaction states

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| Audit: Buttons | P1 | Medium | High |

### Description

Buttons vary inconsistently: some are filled green, some are text links, some lack hover/active feedback. No loading states exist for async actions.

### Scope — Where to Apply

- Primary CTAs: Confirm, Enter Score, Save, Join Tournament, Play Now

- Secondary actions: Cancel, Back, Edit, Filter toggles

- Ghost/text actions: View Details, Show More, Links

- Destructive actions: Leave Tournament, Delete

- Loading states: any button triggering an API call

- Disabled states: form buttons before validation passes

### Acceptance Criteria

- Primary button: filled #2D8B4E, white text, border-radius: 8px, padding: 12px 24px, font-weight: 600

- Primary hover: darken background 10% (#267A43), cursor: pointer

- Primary active: scale(0.98), darken 15%

- Primary disabled: 50% opacity, cursor: not-allowed

- Secondary button: transparent bg, 1px solid #D1D5DB border, #1A1A2E text, same radius/padding

- Secondary hover: background #F3F4F6

- Destructive button: filled #C0392B, white text, same shape as primary

- Loading state: button text replaced with centered spinner, button width preserved, pointer-events: none

- All transitions: 150ms ease-out

### Implementation Guidance

Create Button component with variant prop: 'primary' | 'secondary' | 'destructive' | 'ghost'. Add isLoading prop that swaps content to a spinner SVG. Add disabled prop. Define all states in CSS with transitions. Replace every <button> and clickable element in the app with this component, assigning the correct variant.

## RM-09: Implement 8px spacing grid system

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| Audit: Whitespace | P1 | Medium | High |

### Description

Content is tightly packed. Match cards have minimal gaps. Standings rows feel cramped. No consistent spacing rhythm exists.

### Scope — Where to Apply

- Card gaps on all list pages (Matches, Find Match, Home)

- Section spacing within all pages

- Table row padding (Standings)

- Page edge padding (all screens)

- Internal element spacing within cards

- Form field spacing (Score entry, Profile edit, Availability)

- Header/subheader spacing

### Acceptance Criteria

- Spacing scale based on 8px grid: 4, 8, 12, 16, 24, 32, 48px

- Card gap: 16px between cards in lists

- Section gap: 32px between major sections

- Table row padding: 12px vertical per row

- Page content padding: 24px horizontal edges (mobile), 32px (desktop)

- Card internal padding: 16px (all sides)

- Form field gap: 16px between fields, 24px between field groups

### Implementation Guidance

Define CSS custom properties: --space-xs: 4px, --space-sm: 8px, --space-md: 12px, --space-lg: 16px, --space-xl: 24px, --space-2xl: 32px, --space-3xl: 48px. Create utility classes for gaps and padding. Audit every page and component, replacing hardcoded margins/padding with the spacing tokens. Use CSS gap property for card lists and flexbox/grid layouts.

# Phase 3: Component Library & UI Polish

Sprint 4-5  —  2 weeks  —  Priority P1-P2

Build the remaining design system components and apply them across every screen. This phase transforms the visual identity.

## RM-10: Redesign bottom tab bar navigation

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| Audit: Navigation | P1 | Medium | Medium |

### Description

Tab bar uses icon + text with color-change-only active state. Hard top border looks dated. No indicator bar highlights the active tab.

### Scope — Where to Apply

- Bottom navigation bar (visible on all screens)

- Tab icons (Home, Tournament, Find Match, Profile)

- Active/inactive tab states

- Tab bar container styling

### Acceptance Criteria

- Active tab has a 2px accent-colored (#4361EE) indicator bar above the icon

- Active tab label uses font-weight: 600 and accent color

- Inactive tabs use #6B7280 for both icon and label

- Tab icons are 24px (up from current size)

- Hard top border replaced with box-shadow: 0 -1px 4px rgba(0,0,0,0.06)

- Tab bar background: #FFFFFF

- Indicator bar animates between tabs with 200ms ease-out transition

- Touch target for each tab is minimum 48px x 48px

### Implementation Guidance

Refactor the TabBar component. Replace the top border with an inset box-shadow. Add an animated indicator bar (absolute-positioned pseudo-element or separate div) that slides via CSS transform. Update icon sizes to 24px. Apply font-weight: 600 to active label. Use CSS transitions for color and indicator position.

## RM-11: Create StatusBadge pill component

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| Audit: Status Badges | P1 | Small | High |

### Description

Match statuses are plain text or minor color variations. The concatenation bug (B-NEW-01) highlights the lack of a proper badge component.

### Scope — Where to Apply

- Match cards: Confirmed, Proposed, Completed, Cancelled status

- Find Match page: tournament match entries

- Tournament bracket: match status indicators

- Notification items: status references

- Profile > Match History: result status

### Acceptance Criteria

- StatusBadge component accepts a status prop and renders a pill

- Confirmed: bg #E8F5E9, text #2D8B4E

- Proposed/Pending: bg #FFF3E0, text #E65100

- Completed: bg #F5F5F5, text #616161

- Cancelled/Error: bg #FDECEA, text #C0392B

- In Progress: bg #E3F2FD, text #1565C0

- Badge styling: 11px uppercase text, letter-spacing: 0.5px, padding: 4px 8px, border-radius: 12px, font-weight: 600

- Badge is always on a separate line from the player name (never concatenated)

### Implementation Guidance

Create a StatusBadge component that maps status strings to color pairs. Apply to every location where match/tournament status is displayed. This also fixes B-NEW-01 by structurally separating name and status into distinct components.

## RM-12: Design empty states and skeleton loading

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| Audit: Empty States | P2 | Medium | Medium |

### Description

No loading skeletons or friendly empty-state messaging exists. Pages load content instantly with no transition, and empty lists show nothing.

### Scope — Where to Apply

- Loading skeletons for: match list, standings table, tournament cards, profile stats, Find Match results

- Empty states for: no upcoming matches, no tournaments available, empty standings, no match history, no notifications, no search results on Find Match

### Acceptance Criteria

- Skeleton cards display while data loads: gray pulsing rectangles matching card layout (2-3 skeletons per list)

- Skeleton uses CSS animation: pulse between #E5E7EB and #F3F4F6, 1.5s ease-in-out infinite

- Empty states show: centered illustration/icon, descriptive message, and a CTA button

- Empty match list: calendar icon, 'No upcoming matches', 'Find a match' button

- Empty tournament: trophy icon, 'No tournaments yet', 'Browse tournaments' button

- Empty standings: bar-chart icon, 'Standings will appear after matches are played'

- Empty notifications: bell icon, 'All caught up!', no CTA

### Implementation Guidance

Create SkeletonCard component with configurable line count. Create EmptyState component accepting icon, title, message, and optional CTA props. Integrate SkeletonCard into every list component's loading state. Integrate EmptyState into every list component's empty state (data.length === 0 && !isLoading).

## RM-13: Redesign standings data visualization

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| Audit: Data Viz | P2 | Medium | Medium |

### Description

Standings table shows raw numbers and unlabeled probability bars. Data is displayed all at once without layering.

### Scope — Where to Apply

- Tournament > Standings tab (both simple and detailed views)

### Acceptance Criteria

- Simple view (default): Rank (centered, bold), Player Name (left-aligned), W-L record (right-aligned, monospace)

- Detailed view (toggled): adds Win % horizontal bar (green fill, labeled '67.3%'), Set Differential (+/- with color), and a mini win/loss streak indicator (5 dots: green for W, red for L)

- Win % bar: max-width proportional to 100%, height 6px, rounded ends, labeled on right

- Positive set diff: green text with + prefix; negative: red text

- All data columns are clearly labeled with a subtle header row

- Table rows have 12px vertical padding and alternating row backgrounds

### Implementation Guidance

Refactor StandingsTable to conditionally render columns based on view mode. Create WinBar component (tiny horizontal bar chart). Create StreakDots component (row of 5 colored circles). Apply the spacing tokens (RM-09) and typography tokens (RM-05) to all cells.

## RM-14: Add micro-interactions and transitions

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| Audit: Animations | P2 | Small | Medium |

### Description

All state changes, page transitions, and element appearances are instant with no easing or animation.

### Scope — Where to Apply

- Tab indicator movement (handled in RM-10, reinforced here)

- Button hover/active states (handled in RM-08, reinforced here)

- Card entrance animations on page load

- Page transitions between tabs

- Modal/dialog open and close

- Toast appearance and dismissal (RM-03)

- Toggle switches (e.g., Show Details)

- List item entry animations

### Acceptance Criteria

- Tab indicator: 200ms ease-out translateX

- Button hover: 150ms ease-out background-color + box-shadow

- Card entrance: 300ms fade-in + translateY(8px to 0), staggered 50ms per card

- Page transition: 200ms fade (opacity 0 to 1)

- Modal: 250ms ease-out (backdrop fade + content scale from 0.95 to 1)

- Toast: 300ms slide-up entry, 300ms fade-out exit

- Toggle: 200ms ease background-color + translate for thumb

- No animation exceeds 400ms. No bouncing or overshoot effects.

- Respects prefers-reduced-motion: reduce (disable all non-essential animations)

### Implementation Guidance

Create a global CSS file (animations.css) defining reusable keyframes: @keyframes fadeIn, @keyframes slideUp, @keyframes cardEnter. Add transition properties to all interactive elements via the design system component styles. Use IntersectionObserver or a useAnimateOnMount hook for card entrance stagger. Wrap modal content in a Transition component. Add @media (prefers-reduced-motion: reduce) overrides that set all durations to 0ms.

# Phase 4: Untested Roadmap Items — Verification & Completion

Sprint 6-7  —  2 weeks  —  Priority P1-P2

Test and, where necessary, fix or build the 11 original roadmap items that could not be verified in the browser-based session. Each requires specific multi-user or server-side environments.

## RM-15: Verify and enforce HTTPS redirect

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| R-02 | P1 | Small | High |

### Description

HTTP-to-HTTPS redirect could not be verified in the browser session. If not already configured, this is a critical security requirement.

### Scope — Where to Apply

- Server/CDN configuration

- All HTTP URLs (play-rally.com and subdomains)

### Acceptance Criteria

- curl -I http://play-rally.com returns 301 redirect to https://play-rally.com

- All subdomains also redirect

- HSTS header present: Strict-Transport-Security: max-age=31536000; includeSubDomains

### Implementation Guidance

Check server/CDN config (Vercel, Netlify, or custom). If Vercel: HTTPS is automatic. If custom Nginx: add 'return 301 https://$host$request_uri;' to the HTTP server block. Add HSTS header to the HTTPS server block. Test with curl from external machine.

## RM-16: Verify logout redirect behavior

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| R-03 | P1 | Small | Medium |

### Description

After logout, users may see a blank page or remain on a protected route. Must redirect to the landing/login page.

### Scope — Where to Apply

- Auth service logout handler

- Client-side route guard

- All browsers (Chrome, Safari, Firefox)

### Acceptance Criteria

- Clicking 'Logout' clears auth tokens and redirects to / (landing page)

- No flash of authenticated content before redirect

- Back button after logout does not return to authenticated pages

- Works consistently across Chrome, Safari, and Firefox

### Implementation Guidance

In the logout handler: clear all auth tokens (localStorage, cookies, auth context). Call router.replace('/') (not push, to prevent back-button return). Add a route guard that checks auth state on every navigation and redirects unauthenticated users to /.

## RM-17: Verify bracket deduplication

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| R-05 | P1 | Small | Medium |

### Description

Tournament brackets may show duplicate entries when players are seeded or byes are assigned. Requires a full bracket to test.

### Scope — Where to Apply

- Tournament bracket rendering

- Bracket seeding logic

### Acceptance Criteria

- 6-8 player bracket displays each player exactly once

- Bye slots are labeled 'BYE' and do not duplicate player names

- Re-seeding after a player drops does not create phantom entries

### Implementation Guidance

Create a test tournament with 6-8 players. Verify bracket rendering. If duplicates exist, fix the seeding algorithm to deduplicate by player ID before rendering bracket slots.

## RM-18: Verify and complete match rescheduling

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| R-08 | P1 | Medium | High |

### Description

Rescheduling flow requires two coordinating accounts. The feature may exist but was untestable in single-user mode.

### Scope — Where to Apply

- Match detail view

- Reschedule request flow

- Opponent notification + approval

- Calendar/schedule update

### Acceptance Criteria

- A 'Reschedule' button appears on confirmed match cards

- Tapping opens a date/time picker pre-filled with the current match time

- Submitting sends a notification to the opponent

- Opponent sees 'Accept' / 'Suggest Alternative' options

- Accepted reschedule updates the match card for both players

- Both players receive a confirmation toast (RM-03)

### Implementation Guidance

Test with two accounts. If the reschedule button exists, verify the full flow. If not, build: add 'Reschedule' action to MatchCard, create RescheduleModal with DateTimePicker, send reschedule request via API, add notification handler for opponent, update match on acceptance.

## RM-19: Verify availability enforcement in scheduling

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| R-11 | P2 | Medium | Medium |

### Description

When scheduling a match, the system should only suggest times when both players are available.

### Scope — Where to Apply

- Match scheduling engine

- Time suggestion algorithm

- Find Match flow

### Acceptance Criteria

- Suggested match times are the intersection of both players' availability

- Unavailable times are grayed out or hidden in the picker

- If no overlap exists, a clear message explains why and suggests updating availability

### Implementation Guidance

Test with two accounts with non-overlapping availability. If suggestions ignore availability, fix the scheduling API to compute the intersection of both players' availability windows before returning suggestions.

## RM-20: Verify skip-onboarding for returning users

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| R-12 | P2 | Small | Medium |

### Description

Returning users should not be forced through onboarding. A 'Skip' option must exist.

### Scope — Where to Apply

- Onboarding flow

- Login redirect logic

- User profile completeness check

### Acceptance Criteria

- Returning users who have completed onboarding land directly on Home

- Users who abandoned onboarding see a 'Skip for now' button

- Skipped fields can be completed later from Profile

### Implementation Guidance

Check the login redirect logic. If onboarding always shows, add a check for 'onboarding_completed' flag in user profile. If flag is true, redirect to /home. Add 'Skip for now' link to each onboarding step.

## RM-21: Verify skill-level calibration quiz

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| R-13 | P2 | Medium | Medium |

### Description

New users should be guided through a skill-level calibration quiz during onboarding to ensure fair matchmaking.

### Scope — Where to Apply

- Registration/onboarding flow

- Skill level data model

- Matchmaking algorithm

### Acceptance Criteria

- During onboarding, a 3-5 question quiz assesses playing experience, frequency, and self-rated level

- Quiz produces a numeric skill rating stored in the player profile

- Rating is visible on the player profile page

- Rating influences matchmaking suggestions in Find Match

### Implementation Guidance

Create a new registration account to test. If quiz does not exist, build: a CalibrationQuiz component with questions ('How often do you play?', 'Highest level of competition?', 'Self-rated skill 1-5'), scoring algorithm to produce a 1.0-5.0 rating, and integration with the user profile and matchmaking engine.

## RM-22: Verify deep-link notifications

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| R-15 | P2 | Medium | Medium |

### Description

Push notifications should deep-link to the relevant screen (e.g., tapping a match reminder opens that match).

### Scope — Where to Apply

- Push notification payloads

- Notification tap handler

- Deep link routing

### Acceptance Criteria

- Match reminder notification: taps open the specific match detail view

- Score submission notification: taps open the match with the new score

- Tournament update notification: taps open the tournament page

- Notification from bell icon: tapping a notification item navigates to the relevant screen

### Implementation Guidance

Test on a mobile device with push notifications enabled. Verify that notification payloads include a 'deepLink' field (e.g., '/tournament/123/match/456'). Verify the notification tap handler reads this field and calls router.push(deepLink). If in-app notifications (bell icon) lack navigation, add an onClick handler that routes to the relevant screen.

## RM-23: Verify or build in-app messaging

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| R-22 | P2 | Large | Medium |

### Description

No messaging feature was found in the current navigation. Matched players need a way to coordinate directly within the app.

### Scope — Where to Apply

- Messaging UI (inbox, conversation view)

- Message API/backend

- Match card integration

- Notification integration

### Acceptance Criteria

- A 'Message' button appears on match cards and player profiles

- Tapping opens a conversation thread with the other player

- Messages support text (no media required for v1)

- Unread message count appears as a badge on the Messages tab or within notifications

- Conversations are organized by match/tournament context

### Implementation Guidance

If messaging is not built, this is a significant feature. v1 scope: Add a Messages section accessible from match cards. Use Supabase Realtime or similar for message delivery. Create ConversationList and ConversationThread components. Store messages in a messages table with sender_id, receiver_id, match_id, content, timestamp. Display unread count badge.

## RM-24: Verify or build doubles match support

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| R-24 | P2 | Large | Medium |

### Description

No doubles option found in tournament creation or Find Match. Doubles is a common tennis format that should be supported.

### Scope — Where to Apply

- Tournament creation (doubles option)

- Find Match (doubles mode)

- Team formation

- Score entry for doubles

- Standings for doubles

### Acceptance Criteria

- Tournament creation includes a 'Format' selector: Singles / Doubles

- Doubles tournaments allow team registration (2 players per team)

- Find Match allows searching for doubles partners and opponents

- Score entry works for team vs team

- Standings display team names and records

### Implementation Guidance

If not built, this is a large feature. Phase approach: (1) Add 'format' field to tournament data model. (2) Create team registration flow for doubles tournaments. (3) Update MatchCard, ScoreEntry, and Standings to handle team display. (4) Update Find Match to support doubles search. Suggest shipping as a separate feature flag to avoid blocking other work.

## RM-25: Audit and fix touch target sizes

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| R-25 | P1 | Medium | High |

### Description

Interactive elements may not meet the 44px minimum touch target size recommended by WCAG 2.5.5 and Apple HIG.

### Scope — Where to Apply

- All buttons (primary, secondary, ghost, icon-only)

- All navigation tabs

- All list item tap targets

- All form inputs and toggles

- All icon buttons (notification bell, edit, delete)

- Score entry number inputs

- Availability grid cells

### Acceptance Criteria

- Every interactive element has a minimum touch target of 44x44px

- Icon-only buttons use padding to achieve 44px even if the icon is 24px

- List items (match cards, standings rows) have a tappable area spanning the full row width

- Verified using Chrome DevTools element inspector on mobile viewport

### Implementation Guidance

Use Chrome DevTools to measure every interactive element on mobile viewport (375px width). Create a spreadsheet tracking element, current size, and required change. Fix undersized elements by increasing padding, min-height, or adding a transparent tap-target overlay. Pay special attention to: icon buttons in headers, filter pills, toggle switches, and score input steppers.

# Phase 5: Full Integration Testing & QA

Sprint 8  —  1 week  —  Priority P0

End-to-end verification of every item across all screens. This phase ensures that design system changes propagate correctly and no regressions were introduced.

## RM-26: Cross-screen design consistency audit

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| All | P0 | Medium | High |

### Description

After all design system components are built, every screen must be audited to ensure consistent application. No screen should be left behind.

### Scope — Where to Apply

- Home page: tournament cards, welcome section, quick actions

- Tournament > Matches tab: match cards, filters, week headers

- Tournament > Standings tab: table, detail toggle, data viz

- Find Match page: search form, match entries, results list

- Profile page: profile card, stats, match history, settings

- Score Entry modal/page: form fields, buttons, validation

- Notifications panel: notification items, badges, empty state

- Onboarding flow: quiz steps, form fields, skip button

- Availability picker: grid cells, time selectors, save flow

### Acceptance Criteria

- Every screen uses the Card component (RM-07) for content containers

- Every screen uses the Button component (RM-08) for all actions

- Every screen uses the typography scale (RM-05) with no hardcoded sizes

- Every screen uses the color tokens (RM-06) with no hardcoded colors

- Every screen uses the spacing grid (RM-09) with no arbitrary margins

- Every status indicator uses the StatusBadge (RM-11)

- Every loading state uses the Skeleton component (RM-12)

- Every empty state uses the EmptyState component (RM-12)

- The toast system (RM-03) fires on every user action across all screens

- Navigation tab bar (RM-10) renders correctly on all pages

- All animations (RM-14) are present and respect prefers-reduced-motion

### Implementation Guidance

Create a QA checklist spreadsheet with one row per screen x component combination. Walk through every screen in mobile and desktop viewports. Flag any element that does not use the design system components. Fix flagged elements. Run the full checklist a second time to verify.

## RM-27: Multi-user end-to-end test suite

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| All | P0 | Large | High |

### Description

Many features require two or more users to interact. A structured test session with multiple accounts must verify all multiplayer flows.

### Scope — Where to Apply

- Match scheduling between two players (R-08, R-11)

- Score submission and opponent confirmation

- Reschedule request and approval flow

- In-app messaging between matched players (R-22)

- Tournament bracket with 6-8 players (R-05)

- Doubles team formation and match flow (R-24)

- Notification delivery and deep-linking (R-15)

- Logout/login cycle across browsers (R-03)

### Acceptance Criteria

- All previously 'Not Tested' items (R-02, R-03, R-05, R-08, R-11, R-12, R-13, R-15, R-22, R-24, R-25) verified PASS

- No regressions in previously passing items (R-01, R-04, R-06, R-07, R-10, R-14, R-17, R-18, R-19, R-20, R-21, R-23, R-26, R-28)

- All design system components render correctly across multi-user flows

- Zero P0 or P1 bugs remaining

### Implementation Guidance

Set up 4 test accounts (TestPlayer_A through TestPlayer_D). Execute a scripted test plan covering every flow. Document results in a test report. Any failures create new bug tickets that are fixed before the phase is considered complete.

## RM-28: Performance and accessibility final check

| Source | Priority | Effort | Impact |
| --- | --- | --- | --- |
| All | P1 | Medium | High |

### Description

Ensure that the design system additions and new features do not degrade performance, and that the app meets basic accessibility standards.

### Scope — Where to Apply

- Lighthouse performance audit (all pages)

- Lighthouse accessibility audit (all pages)

- Animation performance (no jank on mid-range devices)

- Bundle size impact of new components

- Color contrast ratios (WCAG AA compliance)

### Acceptance Criteria

- Lighthouse Performance score >= 90 on mobile

- Lighthouse Accessibility score >= 90

- All text meets WCAG AA contrast ratio (4.5:1 for body, 3:1 for large text)

- No layout shifts caused by skeleton-to-content transitions (CLS < 0.1)

- Total JS bundle size increase from design system < 15KB gzipped

- Animations run at 60fps on iPhone 12 / Pixel 6 class devices

### Implementation Guidance

Run Lighthouse on every major page. Fix any failing audits. Check contrast ratios for all color token pairs using WebAIM contrast checker. Profile animations using Chrome DevTools Performance tab. Measure bundle size delta with and without new components.

# Appendix A: Screen x Component Matrix

This matrix ensures every design system component is applied to every screen. Use as a QA checklist during Phase 5.

## Components 1-5

| Screen | Card | Button | Typography | Colors | Spacing |
| --- | --- | --- | --- | --- | --- |
| Home | Yes | Yes | Yes | Yes | Yes |
| Tournament > Matches | Yes | Yes | Yes | Yes | Yes |
| Tournament > Standings | — | Yes | Yes | Yes | Yes |
| Find Match | Yes | Yes | Yes | Yes | Yes |
| Profile | Yes | Yes | Yes | Yes | Yes |
| Score Entry | Yes | Yes | Yes | Yes | Yes |
| Notifications | Yes | — | Yes | Yes | Yes |
| Onboarding | Yes | Yes | Yes | Yes | Yes |
| Availability Picker | Yes | Yes | Yes | Yes | Yes |

## Components 6-10

| Screen | StatusBadge | Skeleton | EmptyState | Toast | Animations |
| --- | --- | --- | --- | --- | --- |
| Home | — | Yes | Yes | Yes | Yes |
| Tournament > Matches | Yes | Yes | Yes | Yes | Yes |
| Tournament > Standings | — | Yes | Yes | Yes | Yes |
| Find Match | Yes | Yes | Yes | Yes | Yes |
| Profile | — | Yes | Yes | Yes | Yes |
| Score Entry | — | — | — | Yes | Yes |
| Notifications | Yes | Yes | Yes | — | Yes |
| Onboarding | — | — | — | Yes | Yes |
| Availability Picker | — | — | — | Yes | Yes |

# Appendix B: Design Token Quick Reference

CSS custom properties to implement in the global stylesheet. All components reference these tokens rather than hardcoded values.

## Color Tokens

| Token | Value | Usage |
| --- | --- | --- |
| --color-bg-page | #F7F8FA | Page background (all screens) |
| --color-bg-card | #FFFFFF | Card and elevated surface background |
| --color-text-primary | #1A1A2E | Headings, body text, primary labels |
| --color-text-secondary | #6B7280 | Captions, helper text, inactive labels |
| --color-text-disabled | #9CA3AF | Disabled form fields, placeholder text |
| --color-accent-primary | #2D8B4E | Primary CTA buttons, success states |
| --color-accent-info | #4361EE | Links, info badges, tab indicator |
| --color-status-success | #2D8B4E | Confirmed badge, success toast |
| --color-status-warning | #D4860B | Proposed/Pending badge, warning toast |
| --color-status-error | #C0392B | Error badge, error toast, destructive buttons |
| --color-border-default | #D1D5DB | Card borders (before migration), input borders |
| --color-border-subtle | #E5E7EB | Dividers, table row separators |

## Spacing Tokens

| Token | Value | Usage |
| --- | --- | --- |
| --space-xs | 4px | Inline icon gaps, tight label spacing |
| --space-sm | 8px | Badge internal padding, compact gaps |
| --space-md | 12px | Table cell padding, form helper spacing |
| --space-lg | 16px | Card padding, card gaps, form field gaps |
| --space-xl | 24px | Page edge padding (mobile), section sub-gaps |
| --space-2xl | 32px | Section spacing, page edge padding (desktop) |
| --space-3xl | 48px | Page header spacing, major section breaks |

## Typography Tokens

| Token | Value (size / weight / line-height) | Usage |
| --- | --- | --- |
| --font-family | Inter, system-ui, -apple-system, sans-serif | All text |
| --text-title | 24px / 700 / 1.2 | Page titles |
| --text-heading | 18px / 600 / 1.3 | Section headers |
| --text-body | 15px / 400 / 1.5 | Body text, descriptions |
| --text-caption | 13px / 400 / 1.4 | Captions, helper text, timestamps |
| --text-badge | 11px / 600 / 1.0 | Status badges (uppercase, 0.5px letter-spacing) |